Distribution of the work

| TASKS | VOLUNTEERS |
| --- | --- |
| - Business Experts Track - Identification of common elements (Excel based) - Define the validation rules - Prepare meaningful test cases on Excel sheets | - FINREP Network until the 31st of March |
| - Business Experts Track and - Taxonomy Development Track - Identify the IFRS elements relevant for FINREP - Definition of the data type, instant or duration, balance? | - Bartosz - Michal S. - Maciej - FINREP Network until the 17th of April |
| - Taxonomy Development Track - Creating a first draft of a schema matrix | - Panagioti - Michele? - Katrin - Bernard - Krzysztof - Mark - Derek - Javi before the 20th of April |
| - Taxonomy Development Track - Definition of design principles - First draft of the taxonomy - planned for the 20th to 24th of April in Madrid (joined Meeting with FINREP Network? - 2 days) | - Bernard - Panagioti? - Javi - Krzysztof - Mark (partly) - Derek (partly) - Katrin - Emile (partly) - Michal P. ? - Michal S. ? - Bartosz ? |
| - Taxonomy Development Track - Creation of the European formula linkbase |  |