Distribution of the work

| TASKS | VOLUNTEERS |
| --- | --- |
| - Business Experts Track - Identification of common elements (Excel based) - Define the validation rules - Prepare meaningful test cases on Excel sheets | - FINREP Network until the 31st of March |
| - Business Experts Track and - Taxonomy Development Track - Normalizing FINREP templates - Identify the IFRS elements relevant for FINREP - Definition of the - data types - instant or duration - debit or credit - common labels | - Bartosz - Michal S. - Maciej - FINREP Network until the 17th of April How to continue will be discussed in the next conference call. - Big part of the work has already been done!!! |
| - Taxonomy Development Track - Definition of design principles - One schema for the primaries - One schema per dimension - Proposal for a codification - Codification as element name? - Usage of closed hypercubes firstly - Modular approach for not-all hypercubes or correspondent formulas - Administrative data and "header information": How to include? Proposal(s)! - … | - Bernard - Javi - Krzysztof - Mark (partly) - Katrin - Emile - and other volunteers - Volunteers (codification): Today in the meeting - Volunteers (admin data): Collection of the vital information: Emile |
| - Taxonomy Development Track - Continuing the discussions on Best Practices in the CEBS Network conference calls | - Ignacio |
| - Taxonomy Development Track - Definition of the dimensions to be used in the schema matrix - Creating a first draft of a schema matrix as template - Creating the further schema matrixes - Quality insurance / Review | - Krzysztof & Katrin (first draft also review on the normalised templates 1.1 and 5) Review: Michele (techn.), Marco (business)? - Mark - Derek ? - Javi - Panagioti - Katrin - Krzysztof - Bernard - Technical peer 2 peer review supported by Victor and Gracia - Christina (business review) |
| - Taxonomy Development Track First draft of the taxonomy: - 1. Creating a taxonomy architecture document following the design principles - 2. Create a draft taxonomy (as proof of concept) - Creation of proof of concept Excel and other tools - 3. Creating schemas for each dimension - Domain - Subdomains - Domain members - 4. Creating a single schema for the primary items - 5. Combining primary with dimensional taxonomies by defining hypercubes - Quality insurance / Review - Creation of test instances on basis of the values provided by the FINREP network | - Volunteers: Victor's team - Volunteers: Victor's team - Volunteers: Javi and Ignacio - Volunteers: to be decided after the decisions on taxonomy architecture and final templates |
| - Taxonomy Development Track - Creating the schema matrix on basis of the final taxonomy | - Michele |
| - Taxonomy Development Track - Definition of design principles on formulas - Creation of the European formula linkbase | - Volunteers: Victor's team |
| - Taxonomy Development Track - Update of the documentation | - Volunteers: to be decided after the decisions on taxonomy architecture and final templates |